Panic SA — Personal Emergency Alert Application

Project Scope Document | Global Software Services — Student Projects Programme

# Project Overview

| Project ID | scope-003 |
| --- | --- |
| Difficulty | Advanced |
| Estimated Duration | 5-7 weeks |
| Source Repository | gss-support-ticketing |
| Created | 2026/06/02 |

# Description

Build a personal safety web application inspired by Panic SA. Users register emergency contacts, and with one click can send a panic alert SMS/email with their GPS location to all contacts. An admin dashboard shows live alerts and alert history.

# Tech Stack

• Next.js 16

• TypeScript

• Tailwind CSS

• Prisma ORM

• PostgreSQL

• NextAuth.js

• Nodemailer

• Geolocation API

• Twilio / Africa's Talking SMS

# Prerequisites

Before starting this project, you should have:

• Solid TypeScript and Next.js App Router experience

• Prisma ORM and database design

• NextAuth.js session management

• Basic understanding of SMS APIs (Twilio or Africa's Talking)

• Browser Geolocation API concepts

# Learning Objectives

By the end of this project, you will have:

1. Implement a one-tap panic alert button that captures the user's GPS location

2. Send emergency SMS and email alerts to all registered emergency contacts

3. Build an emergency contacts management page (add, edit, remove contacts)

4. Create an alert history log showing time, location, and contacts notified

5. Build an admin dashboard with live alert feed and map visualisation

# Deliverables Checklist

Use this checklist to track your progress:

☐  One-tap panic button with GPS location capture

☐  SMS alert delivery to emergency contacts (Africa's Talking or Twilio)

☐  Email alert delivery with a Google Maps location link

☐  Emergency contacts management page

☐  Alert history log

☐  Admin live alert dashboard

☐  Mobile-first responsive design

☐  Deployed HTTPS URL (required for Geolocation API)

# Project Phases

Phase 1 — Planning & Setup

• Clone or fork the source repository

• Set up your development environment (Node.js 20+, VS Code)

• Study the existing codebase architecture

• Create your project repository on GitHub

• Write your initial project plan document

Phase 2 — Core Implementation

• Implement the database schema and data models

• Build the backend API routes

• Develop the core UI components

• Integrate all required third-party libraries

Phase 3 — Testing & Polish

• Write unit tests for critical functions

• Conduct end-to-end testing of all user flows

• Fix bugs and performance issues

• Ensure full mobile responsiveness

Phase 4 — Deployment & Documentation

• Deploy the application (Vercel / Railway)

• Write a comprehensive README with setup instructions

• Record a short demo video (2–5 minutes)

• Submit all required deliverables to your facilitator

# Assessment Criteria

| Criterion | Weight |
| --- | --- |
| Functionality & completeness of deliverables | 40% |
| Code quality and TypeScript usage | 20% |
| UI/UX design and responsiveness | 15% |
| Testing coverage | 10% |
| Documentation and README quality | 10% |
| Deployment success | 5% |

# Submission

Submit the following to your facilitator:

1. GitHub Repository URL — public or facilitator added as collaborator

2. Deployed URL — live link to your running application

3. Demo Video — uploaded to YouTube (unlisted) or Google Drive

4. Project Report — PDF describing your implementation decisions

Document generated by the GSS Project Scoper | Global Software Services Pty Ltd